BUSINESS REQUIREMENTS DOCUMENT

Offline Windows Installer, Upgrade, and Database Portability
for PACS ERP Application

Prepared for the .NET Core + MySQL + Redis + Kafka based PACS ERP deployment model

| Document purpose | Define the business, functional, non-functional, upgrade, and operational requirements for a seamless Windows-based offline installer and updater. |
| --- | --- |
| Primary users | Deployment engineer, district/state rollout team, PACS operator, support engineer, product engineering, DevOps, DBA. |
| Product context | ERP with 22 modules on .NET Core / ASP.NET, MySQL backend, Redis caching, Kafka-based event-driven needs. |
| Version | v1.0 - tailored BRD generated from current project context and architecture notes |

Context anchor: the project material explicitly notes PACS scenarios that need on-prem/offline deployments, support for intermittent connectivity, and robust nightly sync/reconciliation; the ERP is described as a layered ASP.NET Core application with MySQL, NHibernate/Dapper, and state/PACS-wise configuration in MySQL.

# 1. Executive Summary

The ERP must be installable in offline and low-connectivity Windows environments by teams with limited technical background. The installer therefore cannot behave like a developer setup script; it must behave like a guided product appliance installer that validates prerequisites, installs packaged dependencies, provisions the local runtime, configures services, initializes the database, supports secure export/import for upgrades, and produces support-ready logs.

The recommended approach is a single signed bootstrap installer that orchestrates silent installation of the application, local services, prerequisites, data directories, Windows services, health checks, and backup/restore tooling. It should support both first-time installation and in-place upgrade, while also allowing a safe “side-by-side reinstall + data import” path for difficult upgrade scenarios.

# 2. Problem Statement

The current product landscape combines a transactional ERP with substantial state/PACS-wise parameterization, evolving deployment patterns, and operational realities such as intermittent connectivity and offline use. A conventional multi-step manual installation would be brittle, error-prone, and expensive to support in such environments.

Installers will be operated by users or field teams that may not have infrastructure or command-line expertise.

The application stack is not a single binary; it includes the ERP application, MySQL data persistence, Redis cache, and Kafka/event-related components or adaptors as applicable to the chosen offline operating model.

PACS environments may have intermittent or absent internet connectivity at install time and during operations.

Software updates must not put production data at risk; business continuity requires secure export, validation, and import of database state into upgraded installations.

Troubleshooting must be deterministic and supportable without requiring engineers to remote into every machine and manually inspect dozens of configuration points.

# 3. Business Context and Design Drivers

This BRD is aligned to the realities already documented for the ePACS program: the platform is expected to operate reliably in low-connectivity environments; some PACS require local/offline operation with nightly sync; the ERP stack is a layered ASP.NET Core application backed by MySQL with modular domain packages; and the current and target architectures emphasize better caching, high availability, and stronger deployment discipline.

| Driver | Why it matters | Requirement implication |
| --- | --- | --- |
| Low-connectivity operations | Sites cannot depend on continuous internet access. | Installer and runtime must work fully offline after package delivery. |
| Nightly sync model | Offline PACS may reconcile with central systems after local operations. | Local database durability, queueing, and resumable sync export/import become core requirements. |
| Non-technical installers | Field rollout must be repeatable at scale. | Wizard-led installation, self-checks, rollback, and support bundles are mandatory. |
| Data integrity | ERP corrections and migrations are high-risk. | Backups, checksum validation, versioned DB migrations, and reversible upgrade paths are mandatory. |
| Operational supportability | Distributed rollouts amplify small mistakes. | Deterministic logs, health dashboards, and one-click repair actions are needed. |

# 4. Objectives

Provide a single installer experience for Windows that can set up the ERP application stack with minimal human intervention.

Support offline installation from a pre-packaged media bundle such as an EXE/MSI plus payload folder, ISO, or signed ZIP delivery.

Standardize install, upgrade, repair, uninstall, backup, restore, and diagnostics workflows.

Protect production data during upgrades by enforcing export, validation, and controlled import or migration.

Reduce support calls by embedding health validation, recovery workflows, and structured logging into the installer and runtime.

# 5. Out of Scope

Redesign of core ERP business processes or state-specific product rules.

Central enterprise cloud architecture decisions unrelated to the local installer package.

Detailed functional design of nightly synchronization protocols with central systems, except where required to preserve local data safely during install/upgrade.

# 6. Recommended Business Approach

The preferred model is a unified Windows bootstrap installer with modular payloads. From a business standpoint, this gives one packaged artifact to distribute and one guided experience for the field team, while preserving engineering freedom underneath.

Primary packaging model: one signed bootstrap installer that contains or locates all required offline payloads.

Supported modes: Fresh Install, Upgrade Existing Installation, Repair Installation, Backup Only, Restore Only, and Uninstall.

Runtime shape: application installed as Windows services plus managed data/config directories under approved paths, with shortcuts to an admin console and user UI.

Upgrade policy: upgrades must not proceed without a successful validated backup/export, unless explicitly run in a lab/non-production override mode.

# 7. Functional Requirements

## 7.1 Installation Experience

| ID | Requirement |
| --- | --- |
| FR-01 | The solution shall provide a single launcher for the complete installation workflow. |
| FR-02 | The launcher shall detect whether it is performing a fresh install, upgrade, repair, or restore. |
| FR-03 | The installer shall support fully offline execution without internet dependency once the package is delivered to the target machine. |
| FR-04 | The installer shall perform pre-install checks for OS version, disk space, RAM, ports, admin rights, service conflicts, existing installations, and required certificates. |
| FR-05 | The installer shall present understandable messages for non-technical users and hide advanced details unless support mode is enabled. |
| FR-06 | The installer shall allow silent/unattended execution for centrally managed rollouts using a response file or command-line switches. |

## 7.2 Packaged Components

The installer shall package or manage the ERP web/API application binaries.

The installer shall package or manage the local MySQL runtime, schema initialization scripts, and versioned DB migrations.

The installer shall package or manage Redis where the chosen local topology requires it.

The installer shall package or manage Kafka or a sanctioned local eventing substitute when the offline deployment pattern needs store-and-forward/event processing.

The installer shall package all third-party runtime dependencies, redistributables, service wrappers, certificates, scripts, and configuration templates required for offline operation.

## 7.3 Configuration

The installer shall capture site identity, PACS/state code, environment type, database paths, service ports, and administrator credentials through a guided form or response file.

The installer shall create environment-specific configuration files without requiring manual editing.

The installer shall preserve business parameter data already stored in MySQL and keep configuration/version metadata for traceability.

The installer shall validate port collisions and adjust or reject invalid settings before provisioning begins.

## 7.4 Database Initialization, Export, Import, and Upgrade

| ID | Requirement |
| --- | --- |
| FR-07 | The installer shall initialize a fresh database and seed baseline schema/data for first-time installs. |
| FR-08 | Before upgrade, the installer shall create a secure export/backup to a configurable location and verify its integrity. |
| FR-09 | The export shall include schema, transactional data, required configuration data, and migration metadata needed for recovery. |
| FR-10 | The installer shall support restoring/importing the exported data into a new installation and validating compatibility with the target application version. |
| FR-11 | The installer shall execute version-aware database migration scripts and keep an auditable migration history. |
| FR-12 | If migration fails, the installer shall stop cutover, preserve logs, and offer rollback or restore guidance. |
| FR-13 | The installer shall support side-by-side upgrade by installing a new version in a separate application directory and importing validated data before switchover. |
| FR-14 | The installer shall support scheduled or operator-triggered backup jobs after installation. |

## 7.5 Service Management and Health Checks

The installer shall register required Windows services with consistent names and startup ordering.

The installer shall verify service health after installation and after upgrade.

The installer shall expose a simple local admin utility showing service status, application URL, DB connectivity, cache status, queue/event status, disk health, and last backup time.

The installer shall provide one-click actions for restart services, export logs, run diagnostics, backup now, restore from backup, and re-run post-install validation.

## 7.6 Logging and Diagnostics

The installer and admin utility shall generate structured logs with timestamps, machine identity, installer version, action step, result code, and correlation ID.

Diagnostic export shall produce a support bundle containing logs, configuration summary with secrets masked, service states, version manifest, and last migration status.

User-facing messages shall remain simple while engineering-facing logs remain detailed.

# 8. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| NFR-01 Availability | Local installation shall remain operable without internet after successful deployment. |
| NFR-02 Usability | A non-technical operator shall be able to complete standard install or upgrade through a guided wizard with minimal decision points. |
| NFR-03 Reliability | Installer shall support resume/retry or clear rollback guidance after interruption or machine restart. |
| NFR-04 Security | Packages shall be digitally signed; secrets shall be encrypted at rest where feasible; backup files shall support encryption and password protection. |
| NFR-05 Maintainability | All component versions, migrations, and configuration templates shall be versioned and traceable. |
| NFR-06 Performance | Post-install validation shall confirm that startup time, login reachability, and basic health checks fall within defined thresholds. |
| NFR-07 Auditability | Installer actions, backup/export events, import/migration events, and failures shall be logged for compliance and support review. |
| NFR-08 Supportability | Support bundle generation shall take no more than a few operator clicks. |

# 9. Recommended Solution Shape

A practical and resilient packaging model for this ERP is as follows:

Outer installer: WiX Burn bootstrapper, Advanced Installer, or equivalent commercial/enterprise-capable bootstrapper for a polished Windows experience.

Application packaging: MSI/MSIX or controlled file deployment for the ERP binaries and admin utility.

Service orchestration: scripted provisioning for MySQL, Redis, and Kafka (or sanctioned local queue/event component), plus Windows service registration and dependency order.

Data safety: integrated backup/export engine using mysqldump or physical backup strategy, checksum verification, encrypted archive, and manifest-based restore.

Version discipline: semantic versioning for installer, application, schema, and payload manifest so support can identify compatibility quickly.

# 10. Business Rules

No production upgrade without successful backup/export validation.

If existing application version is unsupported for direct migration, installer shall force the approved intermediate upgrade path or side-by-side restore path.

Field operators shall not be required to manually edit connection strings, Windows services, or DB scripts.

Secrets displayed in UI, logs, or exported bundles shall be masked unless support mode is explicitly enabled with authorization.

# 11. Risks and Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Machine resource constraints | Failed install or unstable runtime | Medium | Perform pre-checks and block installation if thresholds fail. |
| Corrupt or incomplete upgrade backup | Data loss risk | High | Checksum + restore test + manifest validation before cutover. |
| Port/service conflicts on target machine | Runtime failure | Medium | Pre-scan and guided remediation before provisioning. |
| Interrupted power or OS restart during install | Partial deployment | Medium | Transactional step markers and resumable installer logic. |
| Local queue/cache inconsistency after crash | Sync or performance issues | Medium | Service health checks, restart policy, repair actions, durable DB-first cutover. |

# 12. Acceptance Criteria

A field operator can install the full stack on a clean Windows machine using a single guided package.

A field operator can upgrade an existing installation only after an automatic validated backup/export is produced.

A fresh install can import a prior validated export and start successfully with business data intact.

Admin utility shows green status for application, database, cache, and eventing components after installation.

Support bundle can be generated locally without internet.

Rollback or restore instructions are automatically presented if upgrade validation fails.

# 13. Delivery Roadmap

| Phase | Focus | Output | Duration |
| --- | --- | --- | --- |
| Phase 1 | Packaging architecture and PoC | Bootstrapper + silent local runtime install + health checks | 3-4 weeks |
| Phase 2 | Backup/restore and upgrade engine | Validated export/import + migration history + rollback | 3-4 weeks |
| Phase 3 | Operator UX and supportability | Admin utility + diagnostics + repair flows + signed release | 2-3 weeks |
| Phase 4 | Pilot rollout hardening | Field-tested installer with response files and support SOP | 2-3 weeks |

# 14. Recommendation to Engineering and Product

Do not treat this as “packaging the app.” Treat it as building a controlled offline product appliance for Windows. The safest business choice is a bootstrap installer that owns prerequisites, configuration, data protection, and operator guidance from start to finish. For upgrades, prefer “backup first, then migrate” and retain a supported side-by-side restore path for worst-case recovery.

# Appendix A - Suggested Cursor Prompt for Building the Installer

You are a senior Windows platform engineer and solution architect. Build a production-grade offline installer and updater for a Windows-hosted PACS ERP application with the following constraints and goals:

Context:
- ERP stack uses .NET Core / ASP.NET, MySQL, Redis, and Kafka or an approved local eventing substitute.
- The installer will be used by non-technical field teams in low-connectivity or offline environments.
- The application must support fresh install, upgrade, repair, backup, restore, and uninstall.
- Upgrade must always support secure database export to a user-chosen or policy-defined backup location before any schema/application migration.
- A validated export must be importable into a new installation so that the upgraded installation can run seamlessly.

What to design and implement:
1. Recommend the best packaging approach for Windows (for example WiX Burn bootstrapper plus MSI payloads, or another superior option) and justify the choice.
2. Create an installer architecture that supports:
   - prerequisite detection
   - silent install of packaged dependencies
   - configuration capture through wizard and unattended response file
   - Windows service registration and startup ordering
   - structured logs and support bundle export
   - post-install health verification
3. Design a safe upgrade flow with these explicit stages:
   - detect current installed version
   - create encrypted DB export/backup
   - verify backup integrity using checksum and manifest
   - run version-aware DB migrations
   - switch application version only after validation succeeds
   - provide rollback / restore behavior on failure
4. Design a side-by-side install + import path for major upgrades or failed in-place upgrades.
5. Provide a local admin utility or control panel with:
   - service status
   - app URL
   - DB connectivity check
   - Redis check
   - Kafka/eventing check
   - last backup time
   - export logs / run repair / backup now / restore now actions
6. Generate:
   - solution structure
   - installer project structure
   - configuration schema
   - version manifest design
   - backup manifest design
   - pseudocode for installer workflow
   - sample C# code for critical parts
   - WiX or chosen installer definitions
   - testing checklist

Engineering quality bar:
- Production-grade, not demo-grade
- Secrets must not be logged in plain text
- Support offline-only execution after payload delivery
- Be explicit about rollback, failure handling, idempotency, and resumability
- Prefer maintainable, observable, support-friendly patterns

Also provide:
- trade-off analysis of in-place upgrade vs side-by-side upgrade
- recommendation on whether Kafka should be fully local, optional, or abstracted for offline PACS deployments
- recommendation on data directories, service accounts, certificate handling, and digital signing

# Appendix B - Suggested Installation Modes

| Mode | When used | Key actions |
| --- | --- | --- |
| Fresh Install | Brand new PACS machine | Provision prerequisites, initialize DB, configure services, validate health |
| In-place Upgrade | Supported minor/compatible release path | Backup, migrate, validate, cut over |
| Side-by-side Upgrade | Major release or risk-sensitive upgrade | Install new version separately, import/export data, validate, switch over |
| Repair | Broken services/configuration | Reapply configs, restart services, rerun health checks |
| Restore | Recovery after failure or machine rebuild | Install base runtime, import validated backup, verify application state |