# ePACS National Platform

Unified Offline Installer BRD + Technical Architecture + Engineering Implementation Specification

Version: 1.0 - Full Detailed Export

Date: 2026-05-04

Prepared for: Development, DevOps, Infrastructure, Security, Data Governance, Support and Technical CxO Review

Classification: Confidential - Architecture Review and Implementation Execution

Document purpose

This document is not an outline. It is a build-ready technical BRD and architecture specification for a single signed Windows installer for the ePACS ERP application and its supporting stack. It provides the required product, installer, data, security, backup, restore, sync, governance, DevOps and testing detail needed for engineering execution and CxO review.

# Document Control

| Item | Value |
| --- | --- |
| Document title | ePACS Unified Offline Installer BRD + Technical Architecture + Engineering Implementation Specification |
| Primary audience | CTO/CIO/CISO, Enterprise Architecture, Product Engineering, DevOps, Infrastructure, Security, Database, Support and PMO teams |
| Scope | Windows offline installer for .NET based ePACS ERP with MySQL, Redis-compatible cache, Kafka/local eventing, backup/restore, persistent data mounts and NLDR sync |
| Status | Implementation specification for architecture review and development kickoff |
| Decision level | Program architecture and engineering execution baseline |

# How to Read This Document

This document is intentionally detailed. The CxO team should focus on Sections 1 to 8, 16, 18, 21 and 22. The development team should focus on Sections 9 to 15, 17, 19, 20 and Appendices A to H. DevOps, infrastructure and security teams should focus on Sections 5 to 8, 12 to 20 and Appendices C to G.

# 1. Executive Summary

The ePACS ERP application must be installable and supportable at PACS locations where the installer operators may not be technology specialists, connectivity may be intermittent, and the local system must remain operational even when the site is offline. The platform must also remain compatible with a national NLDR architecture, state-wise configuration, future upgrades, and audit expectations.

The central recommendation is to create a Single Signed Unified Installer (SSUI): a signed Windows bootstrapper that installs a complete, version-locked ePACS appliance stack. The installer must not simply run several independent installers in sequence. It must install a governed stack, verify every payload, manage durable data mounts, enforce version compatibility, perform mandatory backup before upgrade, and provide repair, restore and diagnostics workflows.

The strongest design position in this document is that the default PACS field installer should be a native Windows appliance installer. Containers can be supported for controlled engineering labs, state data centers or advanced deployments, but they should not be the mandatory PACS field installation method unless the project formally accepts the operational burden of Docker Desktop, WSL2/Hyper-V, container image management, Windows licensing and support complexity. A rural/offline PACS installer must be boring, deterministic, supportable and recoverable.

## 1.1 Final Architecture Decision

| Decision Area | Recommended Decision | Rationale |
| --- | --- | --- |
| Installer type | Signed Windows bootstrapper using WiX Burn, Advanced Installer, InstallShield or equivalent | Supports one entry point while still chaining internal packages and prerequisites in a controlled order. |
| Application packaging | .NET self-contained win-x64 services or hosted application packages | Reduces dependency on separately installed .NET runtime and prevents runtime drift. |
| Database | Pinned MySQL version installed and configured as a Windows service, or bundled ZIP distribution with controlled my.ini | Allows durable datadir under persistent mount and repeatable service configuration. |
| Redis layer | Windows-supported Redis-compatible service, preferably a supported commercial/native Windows option, or formally approved equivalent | Redis OSS does not have a first-class official Windows server path; unsupported ports must not become a national field dependency. |
| Kafka/local eventing | Pinned Kafka distribution with bundled JRE and controlled KRaft or approved mode, installed as a managed Windows service | Avoids Java/Kafka version drift and allows local event durability when needed. |
| Data persistence | Separate durable data root under D:\ePACSData or C:\ePACSData, optionally mounted as an NTFS/ReFS mount point | New installs and upgrades must never wipe local business data. |
| Upgrade model | Backup-first, manifest-verified, schema-gated, rollback-aware upgrade | Protects data integrity and avoids partial version states. |
| Sync model | Transactional outbox/inbox anchored in MySQL with Sync Agent to NLDR | Kafka is useful for local decoupling but MySQL must be the durable truth for business events and sync checkpoints. |
| Security model | Tamper-resistant and tamper-evident, not mathematically tamper-proof | Practical controls include signed binaries, signed manifests, hashes, ACLs, BitLocker, encrypted backups and audit logs. |

## 1.2 What This Document Enables

A development team can build the installer from the package layout, execution flow, service model, configuration files and acceptance criteria defined here.

DevOps can create a release pipeline that produces one signed installer per stack release, with SBOM, manifest, hashes and artifact retention.

Infrastructure can define the Windows host baseline, mount points, disk layout, firewall rules and operational sizing.

Security can review signing, encryption, keys, certificate lifecycle, service accounts, ACLs and audit controls.

Data teams can implement backup, restore, schema migration, reconciliation and offline sync handling.

CxO and architecture review teams can validate that the design addresses drift, field supportability, security, auditability and national scale governance.

# 2. Context and Problem Statement

The ePACS platform is a national-scale ERP product suite for Primary Agricultural Credit Societies. The existing architecture and review material show that the system is modular and microservices-oriented in intent, built around .NET, API communication, Redis caching, Kafka/event-driven communication and a relational database backend. The project reality includes significant customization pressure, state-wise variation, data quality problems, multiple deployment forms and offline/on-premises requirements.

The immediate business requirement is to provide a single Windows installer for offline installation at PACS sites. The installer must install all required components coherently without requiring the operator to manually install .NET, MySQL, Redis, Kafka, Java, scripts or service definitions. The installer must also preserve data across reinstallations, support secure upgrade, backup and restore, and synchronize data with NLDR when connectivity is available.

## 2.1 Problems to Solve

| Problem | Impact | Required Design Response |
| --- | --- | --- |
| Multiple component installers | Field operators install inconsistent versions or miss prerequisites. | Single bootstrapper with pinned payloads and automated prerequisite handling. |
| Version drift | .NET runtime, DB, Redis, Kafka, schema and app version mismatch leads to unpredictable failures. | Stack release manifest with strict compatibility gates. |
| Data wipe during reinstall | Loss of business data, audit records and sync state. | Durable data root separated from binaries and never deleted by normal reinstall/uninstall. |
| Weak tamper protection | Malicious or accidental changes to binaries, configs or backups may go undetected. | Signed installer, signed manifest, payload hashes, ACLs and tamper-evident logs. |
| Unsafe upgrades | Partial upgrades or failed migrations can corrupt local installation. | Backup-before-upgrade, schema pre-check, health gates and rollback plan. |
| Offline operations | PACS cannot depend on continuous connectivity. | Local-first transactional processing with outbox/inbox sync to NLDR. |
| Uncontrolled customization | State-specific changes create support, testing and audit burden. | Configuration-first governance with prohibited direct code/schema divergence. |

## 2.2 Non-Negotiable Constraints

The installation must work offline from a single media/package after approval and signing.

The installer must be usable by non-specialist operators with minimal choices and clear error messages.

The installer must prevent partial upgrades and unsupported component combinations.

Application binaries and durable business data must be separated physically and logically.

A software upgrade must create a recoverable backup before modifying schema or data.

Every installed component and configuration must be visible in an installation manifest and support bundle.

The system must be able to resume sync after days or weeks of offline operation without losing committed local transactions.

Manual database edits, manual service replacement and unsupported hotfixes must be treated as policy violations.

# 3. Scope

## 3.1 In Scope

Windows OS offline installer architecture for ePACS ERP and supporting components.

Installer packaging model, payload verification, dependency management and service orchestration.

Version manifest, compatibility rules and release governance.

Data mount point and persistence strategy for MySQL, Redis-compatible service, Kafka/eventing, attachments, configuration, keys, backups and logs.

Secure backup, export, restore and import workflows.

Upgrade and rollback flow including schema migration rules.

Offline-first data sync with NLDR using transactional outbox/inbox and Sync Agent.

Security hardening, encryption, certificates, secrets and tamper evidence.

Role-wise specifications for development, DevOps, infrastructure, security, data and support teams.

Acceptance criteria, test plan, build pipeline and implementation backlog.

## 3.2 Out of Scope

Rewriting all ePACS business modules.

Defining final NLDR central API contract where that contract is not yet finalized.

Replacing existing state business processes, except where installer and data governance require controls.

Cloud-only Kubernetes architecture for PACS field nodes. Kubernetes may be relevant centrally, but it is not assumed for offline PACS installations.

# 4. Business Requirements

## 4.1 Installer Business Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-INS-001 | The solution shall provide one signed installer executable or one signed installer package folder that can be copied to offline media and executed without internet access. | Must |
| BR-INS-002 | The installer shall support fresh install, upgrade, repair, backup, restore and uninstall modes. | Must |
| BR-INS-003 | The installer shall automatically install or configure all approved dependencies required to run the application stack. | Must |
| BR-INS-004 | The installer shall detect existing installations and preserve durable data by default. | Must |
| BR-INS-005 | The installer shall present a simple operator flow and hide advanced technical choices behind an admin/advanced mode. | Should |
| BR-INS-006 | The installer shall generate an installation report and support bundle at the end of install, upgrade, repair or failure. | Must |

## 4.2 Data and Upgrade Business Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-DATA-001 | The system shall persist business data across reinstallations and upgrades. | Must |
| BR-DATA-002 | The system shall create a verified backup before any schema migration or major version upgrade. | Must |
| BR-DATA-003 | The system shall allow secure export and import of DB, configuration, keys, attachments and sync state for restoration on a new machine when permitted. | Must |
| BR-DATA-004 | The system shall validate backup integrity before declaring backup success. | Must |
| BR-DATA-005 | The system shall record backup, restore and migration actions in tamper-evident audit logs. | Must |

## 4.3 Offline and Sync Business Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-SYNC-001 | The PACS node shall continue core operations while disconnected from NLDR, subject to policy limits. | Must |
| BR-SYNC-002 | The PACS node shall queue committed local business events for later synchronization. | Must |
| BR-SYNC-003 | The Sync Agent shall resume from the last durable checkpoint after restart, repair or restore. | Must |
| BR-SYNC-004 | The sync process shall support idempotency, duplicate detection and conflict handling. | Must |
| BR-SYNC-005 | The system shall provide an operator-visible sync status dashboard. | Should |

# 5. Target Architecture

The target architecture is a local ePACS appliance running on Windows. It includes local application services, local database, local cache, local eventing, backup/restore tools, sync agent and diagnostics. The node can run standalone during connectivity outages and sync with NLDR when connectivity is available.

## 5.1 Logical Architecture Diagram

+--------------------------------------------------------------------------------+

|                              PACS Windows Node                                  |

|                                                                                |

|  +----------------------+      +----------------------+      +----------------+ |

|  | ePACS Web/API        | ---> | Business Services    | ---> | MySQL Local DB | |

|  | ASP.NET Core/.NET    |      | Loans, FAS, Members  |      | Durable Truth  | |

|  +----------------------+      +----------------------+      +----------------+ |

|             |                            |                            |          |

|             v                            v                            v          |

|  +----------------------+      +----------------------+      +----------------+ |

|  | Redis-compatible     |      | Kafka / Local Event  |      | Outbox/Inbox   | |

|  | Cache Service        |      | Transport            |      | Sync Tables    | |

|  +----------------------+      +----------------------+      +----------------+ |

|                                          |                                       |

|                                          v                                       |

|                              +----------------------+                           |

|                              | Sync Agent           |                           |

|                              | Retry, checkpoint,   |                           |

|                              | reconciliation       |                           |

|                              +----------+-----------+                           |

+-----------------------------------------|--------------------------------------+

|

v

+--------------------------------------------------------------------------------+

|                            NLDR / Central Platform                              |

|  APIs, message intake, validation, reconciliation, analytics and monitoring      |

+--------------------------------------------------------------------------------+

## 5.2 Physical Architecture on Windows

C:\Program Files\ePACS\

current -> C:\Program Files\ePACS\releases\3.2.1\

releases\3.2.1\

services\

tools\

mysql-bin\

kafka\

redis-compatible\

jre\

installer-agent\

C:\ProgramData\ePACS\

config\

manifests\

health\

support-bundles\

D:\ePACSData\   or   C:\ePACSData\   or NTFS mount point C:\ePACSData\

mysql\

redis\

kafka\

attachments\

outbox-archive\

backups\

keys\

logs\

temp\

## 5.3 Component Responsibility

| Component | Responsibility | Durable State? | Installer Responsibility |
| --- | --- | --- | --- |
| ePACS Web/API | User interface, API endpoints and application workflows. | No, except uploaded files stored under attachments. | Install binaries, appsettings, service definition and health endpoint. |
| Business services | Module logic for loans, membership, deposits, FAS, audit and integrations. | No direct file state. Business state in MySQL. | Install versioned service binaries and configuration. |
| MySQL | Local transactional system of record for PACS business data and outbox/inbox checkpoints. | Yes. Must be preserved. | Install service, configure datadir, tune settings, manage backup/restore. |
| Redis-compatible cache | Cache, sessions, locks and optional short-lived state. | Maybe. Cache can be rebuildable; session/state persistence depends on policy. | Install service, configure persistence policy and memory limits. |
| Kafka/local event transport | Local asynchronous transport for events and decoupling. | Yes for pending events if used. Not the sole source of truth. | Install service, configure log dirs, retention, topics and health checks. |
| Sync Agent | Moves durable outbox events to NLDR and applies inbound acknowledgments or commands. | Checkpoint in MySQL. Logs in file. | Install worker service and configure endpoints/certificates. |
| Backup/Restore Agent | Exports, encrypts, validates and restores data packages. | Backup packages durable. | Install tools and enforce backup-before-upgrade. |
| Installer Agent | Maintains local install inventory, repair, diagnostics and version compliance. | Manifests durable in ProgramData. | Install and run privileged operations only through approved workflows. |

# 6. Installer Architecture

## 6.1 Design Position

The installer must be a single operator-facing installer, but internally it should be a controlled bundle. A robust Windows installer never needs to be one monolithic binary containing unstructured scripts. It should be a signed bootstrapper with a deterministic payload chain and a signed manifest. The installer owns orchestration, not the individual components.

## 6.2 Packaging Options and Decision Matrix

| Option | Description | Pros | Cons | Decision |
| --- | --- | --- | --- | --- |
| WiX Burn or equivalent bootstrapper | Signed bootstrapper chains MSIs, ZIP payloads and custom actions. | Good Windows integration, rollback support for package actions, standard enterprise pattern. | Requires engineering discipline for custom actions and rollback. | Recommended primary. |
| Single custom EXE only | Custom .NET or native installer manually copies everything. | Maximum control. | Easy to get wrong, weak Windows Installer integration, harder enterprise acceptance. | Not recommended alone. |
| MSIX | Modern Windows app package. | Clean app packaging. | Not suitable for full service stack with MySQL/Kafka system services and custom durable data handling. | Not primary. |
| Docker Desktop bundle | Installer installs Docker and runs compose. | Good developer parity. | Operationally heavy for offline rural Windows nodes; WSL2/Hyper-V/licensing/support burden. | Optional lab/advanced path only. |
| Manual runbook | Operators install components separately. | Simple to write. | Guaranteed drift and support failures. | Rejected. |

## 6.3 Installer Package Layout

ePACS-Installer-3.2.1-win-x64\

setup.exe                         # signed bootstrapper

setup.exe.sig                     # optional detached signature if used

manifest\

release-manifest.yaml          # signed stack manifest

release-manifest.sig

checksums.sha256

sbom.spdx.json

licenses\

payloads\

epacs-web-3.2.1.zip

epacs-services-3.2.1.zip

mysql-8.0.x-win-x64.zip or mysql.msi

redis-compatible-win-x64.msi or zip

kafka-3.x.tgz

jre-17-or-21-win-x64.zip

vc-redist-x64.exe

support-tools.zip

config-templates\

appsettings.template.json

my.ini.template

kafka.server.properties.template

redis.conf.template

service-map.yaml

scripts\

precheck.ps1

install-services.ps1

migrate-db.ps1

backup.ps1

restore.ps1

collect-support-bundle.ps1

docs\

operator-quick-start.pdf

rollback-runbook.pdf

## 6.4 Installer Modes

| Mode | Operator Entry Point | What It Does | Data Behavior |
| --- | --- | --- | --- |
| Fresh install | Install | Creates folders, installs prerequisites, initializes DB if no existing datadir, configures services and runs first health check. | Creates new durable data root. |
| Upgrade | Upgrade | Verifies current version, performs backup, applies binaries, runs schema migration, starts services and validates. | Preserves and migrates data. |
| Repair | Repair | Reinstalls missing binaries, service definitions and configs from manifest. | Does not modify DB unless explicitly repairing metadata. |
| Backup | Backup Now | Stops or quiesces services as required, exports DB/config/keys/attachments, encrypts and signs backup manifest. | Creates portable encrypted backup package. |
| Restore | Restore from Package | Validates package, decrypts with approved key flow, restores DB/config/attachments/sync state. | Replaces target durable state only after confirmation and pre-restore snapshot. |
| Uninstall | Remove application | Stops and removes services and binaries. | Preserves data by default. Data purge requires separate typed confirmation and governance token. |

## 6.5 Installer State Machine

START

-> LOAD_RELEASE_MANIFEST

-> VERIFY_BOOTSTRAPPER_SIGNATURE

-> VERIFY_PAYLOAD_HASHES

-> RUN_PRECHECKS

-> DETECT_EXISTING_INSTALLATION

-> if none: FRESH_INSTALL_PATH

-> if compatible lower version: UPGRADE_PATH

-> if same version: REPAIR_OR_RECONFIGURE_PATH

-> if higher version installed: BLOCK_OR_ROLLBACK_POLICY

FRESH_INSTALL_PATH

-> CREATE_DATA_ROOT

-> APPLY_ACLS

-> INSTALL_PREREQUISITES

-> INSTALL_COMPONENTS

-> INITIALIZE_DB

-> REGISTER_SERVICES

-> START_SERVICES

-> HEALTH_CHECK

-> WRITE_INSTALL_INVENTORY

-> SUCCESS

UPGRADE_PATH

-> BLOCK_IF_SYNC_UNSAFE

-> CREATE_PREUPGRADE_BACKUP

-> VERIFY_BACKUP_RESTOREABILITY

-> STOP_SERVICES_IN_ORDER

-> STAGE_NEW_BINARIES

-> RUN_DB_PRECHECKS

-> RUN_SCHEMA_MIGRATIONS

-> START_SERVICES_IN_ORDER

-> HEALTH_CHECK

-> SMOKE_TEST

-> COMMIT_UPGRADE

-> SUCCESS

ON_FAILURE

-> CAPTURE_LOGS

-> STOP_PARTIAL_SERVICES

-> ROLLBACK_BINARIES

-> RESTORE_CONFIG_IF_NEEDED

-> if data migration changed state and policy allows: RESTORE_PREUPGRADE_BACKUP

-> WRITE_FAILURE_REPORT

-> EXIT_WITH_ERROR_CODE

## 6.6 Installer Error Codes

| Code | Meaning | Operator Message | Support Action |
| --- | --- | --- | --- |
| E001 | Signature verification failed | Installer package is not authentic. Do not proceed. | Replace media from official release source. |
| E002 | Payload checksum mismatch | Installer media is corrupt or modified. | Reissue package and investigate tampering. |
| E003 | Insufficient disk space | The system does not have enough free disk space. | Free space or attach data volume. |
| E004 | Unsupported OS | This Windows version is not approved for ePACS. | Upgrade OS or use approved hardware. |
| E005 | Existing DB backup failed | Upgrade blocked because backup could not be verified. | Fix backup target and retry. |
| E006 | Schema migration failed | Upgrade failed during database migration. System rollback will run. | Review migration logs and restore from snapshot if required. |
| E007 | Service health check failed | One or more services failed to start correctly. | Collect support bundle and inspect service logs. |
| E008 | Sync unsafe state | Upgrade blocked because unsent events exceed policy threshold. | Sync with NLDR or obtain governance override. |

# 7. Version Cohesion and Release Manifest

Version drift is one of the main risks. The system must treat each release as a stack release, not just an application build. A stack release pins the application, .NET publishing strategy, MySQL, Redis-compatible service, Kafka, JRE, schema version, sync protocol, API contract and backup format. The installer must refuse unsupported combinations.

## 7.1 Release Manifest Example

release:

product: epacs-offline-node

stack_version: 3.2.1

release_date: 2026-05-04

channel: production

minimum_supported_from: 3.0.0

publisher:

name: Intellect Informatics Pvt. Ltd.

signing_certificate_thumbprint: "ABCD1234..."

application:

runtime_mode: self-contained

runtime_identifier: win-x64

dotnet_target: net8.0

services:

epacs-web: 3.2.1

epacs-loans: 3.2.1

epacs-fas: 3.2.1

epacs-membership: 3.2.1

epacs-sync-agent: 3.2.1

epacs-installer-agent: 3.2.1

platform:

mysql: 8.0.x-approved

redis_compatible_service: approved-version

kafka: 3.x-approved

jre: 17.x-or-21.x-approved

vc_redist: 14.x-approved

schema:

current: 12

migration_package: schema-migrations-12.zip

backward_compatible_to: 11

sync:

protocol_version: 2

event_envelope_version: 1.1

nlpsv_api_contract: epacs-sync-api-v2

backup:

backup_format_version: 2

encryption_profile: AES-256-GCM

manifest_signature_required: true

payload_hashes:

epacs-web-3.2.1.zip: "sha256:..."

mysql.zip: "sha256:..."

kafka.tgz: "sha256:..."

## 7.2 Compatibility Rules

| Rule ID | Rule |
| --- | --- |
| VR-001 | The installer must fail closed if the installed stack version is not in the supported upgrade path. |
| VR-002 | The database schema version must be exactly compatible with the application stack version after upgrade. |
| VR-003 | No component may be upgraded independently outside the signed installer except via a signed emergency patch package. |
| VR-004 | A service binary must declare its build version and manifest hash at startup and expose it in /health/version. |
| VR-005 | The installer must record installed versions in ProgramData inventory and in the local DB installation_registry table. |
| VR-006 | The Sync Agent must check sync protocol version before sending data to NLDR. |

## 7.3 Installed Inventory Table

CREATE TABLE installation_registry (

id BIGINT PRIMARY KEY AUTO_INCREMENT,

stack_version VARCHAR(50) NOT NULL,

component_name VARCHAR(100) NOT NULL,

component_version VARCHAR(100) NOT NULL,

component_hash VARCHAR(128) NOT NULL,

installed_at_utc DATETIME NOT NULL,

installed_by VARCHAR(100) NULL,

install_mode VARCHAR(30) NOT NULL,

manifest_id VARCHAR(100) NOT NULL,

status VARCHAR(30) NOT NULL

);

# 8. Data Persistence and Mount Point Strategy

The core design rule is: application binaries are replaceable; PACS business data is durable. The installer must never treat a reinstall as permission to wipe local data. The data root should be located on a dedicated volume where possible and exposed through a stable folder path.

## 8.1 Recommended Folder Design

D:\ePACSData\                         # preferred durable data root

mysql\                               # MySQL datadir

redis\                               # Redis-compatible persistence, if enabled

kafka\                               # Kafka log.dirs and metadata log, if applicable

attachments\                         # uploaded documents and generated files

backups\                             # encrypted backup packages

daily\

weekly\

pre-upgrade\

restore-staging\

keys\                                # encrypted local key ring and certificates metadata

logs\                                # application, installer and service logs

outbox-archive\                      # exported/synced outbox archive, if retained outside DB

temp\                                # installer and backup staging

C:\Program Files\ePACS\                # replaceable binaries only

C:\ProgramData\ePACS\                  # machine-wide config and inventory

## 8.2 Mount Point Options

| Option | When to Use | Details |
| --- | --- | --- |
| Dedicated drive letter D: | Simple PACS workstation/server deployment. | Use D:\ePACSData. This is simplest for support teams. |
| NTFS/ReFS mount point C:\ePACSData | When drive letters are constrained or standard path required. | Mount a separate volume into an empty NTFS/ReFS folder. Windows supports this with Disk Management, diskpart or PowerShell. |
| ProgramData fallback | Small demo or temporary install only. | Use C:\ProgramData\ePACS\Data only if no dedicated data volume exists. Not preferred for production PACS data. |

## 8.3 Mount Point Creation Script

# Run elevated. Example only - installer must validate disk identity and operator selection.

$DataRoot = "C:\ePACSData"

New-Item -ItemType Directory -Force -Path $DataRoot | Out-Null

# If using a dedicated volume discovered by installer:

# Add-PartitionAccessPath -DiskNumber <disk> -PartitionNumber <partition> -AccessPath $DataRoot

# Apply strict ACLs after mount creation

icacls $DataRoot /inheritance:r

icacls $DataRoot /grant "SYSTEM:(OI)(CI)(F)"

icacls $DataRoot /grant "Administrators:(OI)(CI)(F)"

icacls $DataRoot /grant "ePACSService:(OI)(CI)(M)"

icacls $DataRoot /remove "Users" "Authenticated Users" "Everyone"

## 8.4 Component Data Mapping

| Component | Path | Persistence Policy | Backup Policy |
| --- | --- | --- | --- |
| MySQL | D:\ePACSData\mysql | Durable. Never delete during uninstall. Clean shutdown required before physical copy. | Logical dump plus optional physical backup. Always included. |
| Redis-compatible service | D:\ePACSData\redis | If cache only, rebuildable. If sessions/locks require persistence, enable AOF or approved equivalent. | Include config and persistence only if policy says durable. |
| Kafka | D:\ePACSData\kafka | Durable for pending transport events, but not authoritative business state. | Include in support bundle and backup if pending events exist. |
| Attachments | D:\ePACSData\attachments | Durable. | Always included. Hash manifest required. |
| Keys | D:\ePACSData\keys | Durable and protected. | Back up only in encrypted package with approved recovery policy. |
| Logs | D:\ePACSData\logs | Operational retention. | Include recent logs in support bundle; not always in full backup. |
| Backups | D:\ePACSData\backups | Durable. Retention policy applies. | Do not back up backups recursively unless explicit archive mode. |

# 9. Database Architecture and Migration

MySQL is the local transactional system of record. It must own business data, outbox/inbox tables, schema version and reconciliation status. Redis and Kafka must not become the only durable record of committed business transactions.

## 9.1 MySQL Configuration Template

[mysqld]

basedir=C:/Program Files/ePACS/current/mysql-bin

datadir=D:/ePACSData/mysql

port=3306

bind-address=127.0.0.1

character-set-server=utf8mb4

collation-server=utf8mb4_0900_ai_ci

lower_case_table_names=1

# InnoDB baseline - tune per hardware profile

innodb_buffer_pool_size=2G

innodb_log_file_size=512M

innodb_flush_log_at_trx_commit=1

sync_binlog=1

# Security

local_infile=0

skip_name_resolve=1

require_secure_transport=ON

# Logging

log_error=D:/ePACSData/logs/mysql/error.log

slow_query_log=1

slow_query_log_file=D:/ePACSData/logs/mysql/slow.log

long_query_time=2

## 9.2 Schema Version Table

CREATE TABLE schema_version_registry (

id BIGINT PRIMARY KEY AUTO_INCREMENT,

version_number INT NOT NULL,

script_name VARCHAR(255) NOT NULL,

checksum VARCHAR(128) NOT NULL,

applied_at_utc DATETIME NOT NULL,

applied_by VARCHAR(100) NULL,

release_manifest_id VARCHAR(100) NOT NULL,

status VARCHAR(30) NOT NULL

);

## 9.3 Migration Rules

Every database change must be a versioned migration script. No ad hoc SQL change is allowed in production PACS nodes.

Migration scripts must be idempotent where possible and must include pre-checks for expected current state.

Destructive migrations must be split into expand-migrate-contract phases and must require architecture approval.

A pre-upgrade backup must be created and verified before any migration runs.

A migration failure must stop the upgrade and trigger rollback handling. The installer must not continue with partially migrated data.

The application must refuse to start if schema_version_registry does not match the release manifest.

## 9.4 Migration Folder Pattern

migrations\

V001__baseline.sql

V002__add_installation_registry.sql

V003__create_sync_outbox.sql

V004__add_backup_metadata.sql

V005__add_hash_columns_for_audit.sql

R__views_current_balances.sql       # repeatable view if using Flyway style

# 10. Redis-Compatible Cache Architecture

The Redis layer must be treated deliberately. If Redis is only used for cache, the system must tolerate loss of Redis data. If it stores sessions, distributed locks or workflow state, persistence must be enabled and the recovery behavior must be tested. For Windows field nodes, the project must use an approved Windows-supported Redis-compatible product or an officially supported architecture. Unsupported legacy Redis Windows ports must not be a critical national dependency.

## 10.1 Redis Usage Classification

| Usage | Allowed? | Persistence | Notes |
| --- | --- | --- | --- |
| Lookup cache | Yes | No persistence required | Rebuild from DB. Use TTL. |
| Session cache | Yes | Optional based on session policy | Prefer short-lived sessions; force re-login after crash is acceptable if approved. |
| Distributed lock | Yes with caution | No long-term persistence | Locks must expire. Never use indefinite locks. |
| Business transaction state | No | Not applicable | Business truth must be in MySQL. |
| Sync checkpoint | No as primary | Not applicable | Sync checkpoints must be in MySQL. Redis can mirror for speed only. |

## 10.2 Redis Configuration Baseline

port 6379

bind 127.0.0.1

protected-mode yes

requirepass <generated-secret-from-installer>

maxmemory 512mb

maxmemory-policy allkeys-lru

# If persistence is approved:

appendonly yes

appendfsync everysec

dir D:/ePACSData/redis

# If cache-only:

# appendonly no

# save ""

## 10.3 TTL Standards

| Cache Type | TTL | Invalidation Rule |
| --- | --- | --- |
| User session | 30 minutes idle or as per security policy | Logout, password change, role change. |
| Master data lookups | 6 hours | Invalidate on master data update or sync inbound command. |
| Parameter cache | 15 minutes to 1 hour | Invalidate when configuration version changes. |
| Report cache | 5 to 30 minutes | Invalidate on transaction posting/day-end. |
| Distributed locks | 30 seconds to 5 minutes maximum | Never indefinite. Must auto-expire. |

# 11. Kafka / Local Eventing Architecture

Kafka or the approved local eventing component is used for decoupling, retries and asynchronous processing. However, the authoritative local record of business events must be a transactional outbox table in MySQL. Kafka can lose retention history, be rebuilt or be reprocessed, but the outbox is the durable source for synchronization.

## 11.1 Topic Design

| Topic | Purpose | Key | Retention | Producer | Consumer |
| --- | --- | --- | --- | --- | --- |
| epacs.local.domain-events | Internal domain events for local services. | pacs_id + aggregate_id | 7 to 30 days | Business services/outbox relay | Local handlers |
| epacs.local.sync-ready | Events ready for NLDR sync. | pacs_id + event_id | Until delivered or retention policy | Outbox relay | Sync Agent |
| epacs.local.audit | Operational audit events. | pacs_id + user_id | As per audit policy | All services | Audit sink |
| epacs.local.dead-letter | Failed event handling after retry exhaustion. | original_event_id | Until manual resolution | Consumers | Support/Reconciliation tool |

## 11.2 Event Envelope

{

"event_id": "uuid",

"event_type": "LoanDisbursed",

"event_version": "1.0",

"pacs_id": "AP-XYZ-0001",

"state_code": "AP",

"aggregate_type": "LoanAccount",

"aggregate_id": "LN12345",

"occurred_at_utc": "2026-05-04T10:15:30Z",

"producer_service": "epacs-loans",

"schema_version": 12,

"correlation_id": "uuid",

"causation_id": "uuid",

"payload_hash": "sha256:...",

"payload": {

"loan_no": "LN12345",

"amount": 100000,

"currency": "INR"

}

}

## 11.3 Kafka Configuration Baseline

# Example only. Final values must match approved Kafka version and mode.

process.roles=broker,controller

node.id=1

controller.quorum.voters=1@localhost:9093

listeners=PLAINTEXT://127.0.0.1:9092,CONTROLLER://127.0.0.1:9093

advertised.listeners=PLAINTEXT://127.0.0.1:9092

controller.listener.names=CONTROLLER

log.dirs=D:/ePACSData/kafka/logs

metadata.log.dir=D:/ePACSData/kafka/metadata

num.partitions=6

default.replication.factor=1

min.insync.replicas=1

log.retention.hours=168

log.segment.bytes=1073741824

auto.create.topics.enable=false

## 11.4 Eventing Rules

All topic names must be pre-created by installer or migration tooling. Auto topic creation must be disabled.

Partition key must preserve ordering for each PACS aggregate where ordering matters.

Consumers must be idempotent. Duplicate messages must not duplicate financial effects.

Dead-letter processing must be operator-visible and support escalation.

Kafka log directories must be under the durable data root and included in diagnostics.

Kafka is not a substitute for database backup or outbox persistence.

# 12. Offline-First NLDR Sync Architecture

## 12.1 Sync Design Principle

Every locally committed transaction that needs central visibility must produce a durable outbox row in the same MySQL transaction as the business change. This avoids the classic failure where a transaction commits but the event is lost before publication. A Sync Agent then reads the outbox, sends to NLDR, records acknowledgement and advances durable checkpoints.

## 12.2 Sync Data Flow

User action

-> Business service validates command

-> MySQL transaction begins

-> Write business tables

-> Write audit row

-> Write sync_outbox row

-> MySQL transaction commits

-> Outbox relay publishes to local eventing (optional)

-> Sync Agent sends pending rows to NLDR when online

-> NLDR validates and acknowledges

-> Sync Agent marks outbox row as ACKED

-> Reconciliation job compares local and central status

## 12.3 Outbox Schema

CREATE TABLE sync_outbox (

outbox_id CHAR(36) PRIMARY KEY,

pacs_id VARCHAR(50) NOT NULL,

state_code VARCHAR(10) NOT NULL,

aggregate_type VARCHAR(100) NOT NULL,

aggregate_id VARCHAR(100) NOT NULL,

event_type VARCHAR(100) NOT NULL,

event_version VARCHAR(20) NOT NULL,

payload_json JSON NOT NULL,

payload_hash VARCHAR(128) NOT NULL,

idempotency_key VARCHAR(128) NOT NULL,

status VARCHAR(30) NOT NULL DEFAULT 'PENDING',

retry_count INT NOT NULL DEFAULT 0,

next_retry_at_utc DATETIME NULL,

last_error_code VARCHAR(50) NULL,

last_error_message TEXT NULL,

created_at_utc DATETIME NOT NULL,

sent_at_utc DATETIME NULL,

acknowledged_at_utc DATETIME NULL,

UNIQUE KEY uq_sync_outbox_idempotency (idempotency_key),

KEY ix_sync_outbox_status_retry (status, next_retry_at_utc),

KEY ix_sync_outbox_aggregate (aggregate_type, aggregate_id)

);

## 12.4 Inbox Schema

CREATE TABLE sync_inbox (

inbox_id CHAR(36) PRIMARY KEY,

source_message_id CHAR(36) NOT NULL,

pacs_id VARCHAR(50) NOT NULL,

command_type VARCHAR(100) NOT NULL,

payload_json JSON NOT NULL,

payload_hash VARCHAR(128) NOT NULL,

status VARCHAR(30) NOT NULL DEFAULT 'RECEIVED',

processed_at_utc DATETIME NULL,

created_at_utc DATETIME NOT NULL,

UNIQUE KEY uq_sync_inbox_source_message (source_message_id)

);

## 12.5 Retry Policy

| Attempt Range | Delay | Action |
| --- | --- | --- |
| 1 to 3 | 1 min, 5 min, 15 min | Automatic retry. |
| 4 to 8 | 30 min, 1 hour, 2 hours, 4 hours, 8 hours | Automatic retry with warning in dashboard. |
| 9 to 20 | Every 12 hours | Continue retry but mark site as delayed sync. |
| > 20 or > policy days | Manual review | Move to exception queue; support action required. |

## 12.6 Conflict Handling

| Conflict Type | Detection | Resolution |
| --- | --- | --- |
| Duplicate event | Same idempotency key or event_id already processed. | Return ACK without applying duplicate. |
| Out-of-order event | Sequence number lower than last applied for aggregate. | Hold or reject based on event type. Require reconciliation if financial order affected. |
| Central policy changed while PACS offline | Inbound policy version greater than local policy version. | Apply new policy prospectively. Flag transactions created under old policy. |
| Same master data changed locally and centrally | Version vector or updated_at mismatch. | Use authority rules: central wins for governed master data; PACS wins for locally originated transactions unless rejected by validation. |
| Hash mismatch | Payload hash does not match payload. | Reject, quarantine and raise tamper/corruption alert. |

## 12.7 Sync Health Dashboard Requirements

Show last successful sync time.

Show number of pending outbound events.

Show failed events and error categories.

Show central connectivity status.

Show local schema and sync protocol version.

Provide export support bundle button.

Prevent silent failure. Any sync failure beyond threshold must be visible.

# 13. Backup, Restore and Export/Import

Backup and restore are core product features, not optional scripts. Every backup must include DB, configuration, application version metadata, schema version, keys metadata, attachments and sync state. Every backup must be encrypted and must have a signed manifest. The system must never claim backup success without testing basic restore readability and manifest verification.

## 13.1 Backup Package Layout

ePACS-Backup-AP-XYZ-0001-20260504-101530.epbak

backup-manifest.yaml

backup-manifest.sig

db\

mysql-dump.sql.zst.enc

schema-version.txt

checksums.sha256

config\

appsettings.redacted.json.enc

service-map.yaml.enc

keys\

keyring-export.enc

certificate-metadata.json

attachments\

files.tar.zst.enc

files-manifest.sha256

sync\

outbox-pending.json.enc

sync-checkpoints.json.enc

logs\

installer.log

backup.log

## 13.2 Backup Manifest Example

backup:

backup_id: "uuid"

pacs_id: "AP-XYZ-0001"

created_at_utc: "2026-05-04T10:15:30Z"

created_by: "installer-agent"

backup_type: "pre-upgrade"

stack_version: "3.2.1"

schema_version: 12

encryption: "AES-256-GCM"

key_protection: "certificate-wrapped"

includes:

mysql: true

attachments: true

configuration: true

keys: true

sync_state: true

validation:

checksum_verified: true

dump_readable: true

manifest_signed: true

## 13.3 Backup Types

| Type | Trigger | Contents | Retention |
| --- | --- | --- | --- |
| Pre-upgrade snapshot | Before every upgrade or schema migration. | Full DB, config, attachments, keys metadata, sync state. | At least 2 successful upgrade cycles or 90 days. |
| Daily incremental/logical | Scheduled after day-end or low activity window. | DB changes, attachments delta, sync state. | 30 to 45 days. |
| Weekly full | Weekly off-peak. | Full package. | 8 to 12 weeks or policy. |
| Manual support backup | Operator/admin action. | Selectable but must include metadata. | As per support ticket. |
| Pre-restore safety backup | Before restore overwrites current data. | Current target state. | Until restore is signed off. |

## 13.4 Backup Workflow

Check available disk space and backup target health.

Check that services are in a backup-safe state. For online backup, use approved MySQL logical dump method and lock/consistency rules.

Record current stack version, schema version, sync status and installed manifest ID.

Export MySQL using approved method: mysqldump for baseline or MySQL Shell dump utilities for larger data, subject to project approval.

Export attachments and file manifest with SHA-256 hashes.

Export configuration and redact or encrypt secrets.

Export keyring using approved recovery policy. Never write raw private keys in plaintext.

Export pending sync state and checkpoints.

Compress, encrypt and sign the backup manifest.

Perform validation: checksum verification, manifest signature, DB dump readability and package inventory check.

Write backup result to local audit log and installation registry.

## 13.5 Restore Workflow

Verify backup package signature and manifest.

Verify operator authorization and restore reason.

Create pre-restore safety backup of current system if current data exists.

Stop ePACS services in controlled order.

Restore MySQL data to staging datadir or staging database first.

Validate schema version, row counts, checksums and critical table consistency.

Restore attachments and verify file hashes.

Restore configuration and keys through approved decryption flow.

Restore sync checkpoints and mark outbox state for reconciliation if restore point is older than last NLDR sync.

Start services in order and run health checks.

Run reconciliation report and require sign-off for production use.

# 14. Upgrade and Rollback Design

## 14.1 Upgrade Categories

| Upgrade Type | Example | Path |
| --- | --- | --- |
| Patch upgrade | 3.2.1 to 3.2.2 no schema change | Backup config, replace binaries, restart, health check. |
| Minor upgrade | 3.2 to 3.3 with additive schema | Full pre-upgrade backup, expand migration, health check. |
| Major upgrade | 3.x to 4.x, DB or event changes | Side-by-side install recommended, import backup into staging, validate, cutover. |
| Emergency hotfix | Critical security/service fix | Signed hotfix package only; must update manifest and inventory. |

## 14.2 Service Stop/Start Order

| Action | Order |
| --- | --- |
| Stop | Web/API -> Business services -> Sync Agent -> Kafka producers/consumers -> Kafka -> Redis -> MySQL last |
| Start | MySQL -> Redis -> Kafka -> Business services -> Sync Agent -> Web/API |

## 14.3 Rollback Rules

Binary rollback is allowed when schema did not change or schema is backward compatible.

Data rollback requires explicit restore from pre-upgrade backup and must be audited.

If sync events were sent to NLDR after upgrade, rollback must run reconciliation before allowing normal operations.

A failed migration must leave the system either on the old version or in a locked recovery state. It must not allow normal use in half-upgraded state.

Every rollback must produce a support bundle automatically.

## 14.4 Side-by-Side Major Upgrade Pattern

Old release: C:\Program Files\ePACS\releases\3.2.1

New release: C:\Program Files\ePACS\releases\4.0.0

Current pointer: C:\Program Files\ePACS\current -> releases\3.2.1

Major upgrade:

1. Backup old data.

2. Restore copy to staging datadir.

3. Run migrations on staging.

4. Start new services on validation ports.

5. Run smoke tests and reconciliation.

6. Stop old services.

7. Switch current pointer and ports.

8. Start new services.

9. Keep old binaries until hypercare sign-off.

# 15. Security Architecture

## 15.1 Security Goals

Ensure installer authenticity and payload integrity.

Prevent unauthorized local users from changing binaries, configs, data or keys.

Encrypt sensitive data at rest and in transit.

Support secure offline operation without exposing reusable secrets.

Make tampering detectable through signed manifests, hashes and audit logs.

Support secure backup portability without locking legitimate disaster recovery to one machine only.

## 15.2 Tamper Resistance Controls

| Layer | Control |
| --- | --- |
| Installer binary | Authenticode code signing with timestamp. Installer refuses unsigned or untrusted package. |
| Payloads | SHA-256 checksums listed in signed release manifest. |
| Configurations | Generated from signed templates. Local changes tracked and hashed. |
| Binaries | Installed under Program Files with restricted ACLs. Installer Agent verifies hashes during health checks. |
| Data | Protected by Windows ACLs and BitLocker/dedicated volume encryption. |
| Backups | Encrypted, checksummed and signed manifest. |
| Logs | Append-only style application audit logs with hash chaining for critical actions. |

## 15.3 Secrets and Keys

| Secret | Storage | Rotation | Backup |
| --- | --- | --- | --- |
| DB root/admin password | Generated during install, stored encrypted, not shown to operator except sealed recovery flow. | Rotate on install, restore and security incident. | Included only as encrypted secret material. |
| Application DB user password | Encrypted local secret store. | Rotate per policy or release. | Encrypted. |
| Redis password | Encrypted local secret store. | Rotate per policy. | Encrypted. |
| TLS private key | Windows certificate store or protected key folder. | Certificate lifecycle policy. | Exportable only if certificate profile permits. |
| Data Protection key ring | Durable protected key folder. | Automatic plus policy rotation. | Backed up to allow restore to new machine if approved. |
| Backup encryption key | Certificate-wrapped or NLDR-issued recovery profile. | Rotate per security policy. | Do not store plaintext key in backup. |

## 15.4 Certificate Model

Installer signing certificate must be controlled by release engineering and protected by HSM or equivalent secure process.

Local TLS certificate may be provisioned during install or imported from approved certificate authority.

NLDR sync should use mutual TLS where feasible, with device identity tied to PACS node registration.

Certificate expiry must be monitored locally and shown in health dashboard before expiry.

Certificate replacement must be supported through a signed configuration update package.

## 15.5 Windows Service Account Model

| Service | Account | Privileges |
| --- | --- | --- |
| ePACS Web/API | ePACSAppSvc | Read app config, write application logs, connect to local services. No admin. |
| Business services | ePACSAppSvc or per-service account | Least privilege. No direct filesystem write except logs/temp. |
| MySQL | ePACSDbSvc or LocalSystem depending approved package | Access only MySQL datadir/logs. |
| Redis-compatible service | ePACSCacheSvc | Access only Redis data/logs. |
| Kafka | ePACSEventSvc | Access only Kafka data/logs and JRE path. |
| Sync Agent | ePACSSyncSvc | Network access to NLDR, read outbox, write sync logs. |
| Installer Agent | LocalSystem or elevated scheduled task | Privileged operations only through signed workflows. |

## 15.6 Firewall Baseline

| Port | Direction | Bind | Purpose | Exposure |
| --- | --- | --- | --- | --- |
| 443 or configured local HTTPS | Inbound local/LAN if needed | PACS host IP | ePACS UI/API | Only approved PACS LAN. |
| 3306 | Local only | 127.0.0.1 | MySQL | Never exposed to LAN. |
| 6379 | Local only | 127.0.0.1 | Redis-compatible cache | Never exposed to LAN. |
| 9092 | Local only | 127.0.0.1 | Kafka client listener | Never exposed externally. |
| 443 outbound | Outbound | NLDR endpoint | Sync Agent | Allow only approved NLDR FQDN/IP. |

# 16. Governance and Customization Control

Installer quality alone cannot solve uncontrolled customization. The installer must become the only approved deployment vehicle, and customizations must be classified before development. The release manifest becomes a governance artifact, not just a technical file.

## 16.1 Customization Categories

| Category | Examples | Allowed Path |
| --- | --- | --- |
| Configuration | Labels, report columns, local parameter values, feature flags, state codes. | Allowed through signed configuration pack. |
| Business rule extension | State-specific interest rule or workflow variation. | Allowed only through approved extension point and test pack. |
| Core code change | Change to common loan lifecycle, FAS posting, security, sync protocol. | Architecture review and full release cycle. |
| Schema change | New columns, tables, constraints. | Migration script, impact analysis, rollback plan, test evidence. |
| Manual DB correction | Ad hoc update, delete, backdate. | Prohibited except through approved correction tool with audit trail. |

## 16.2 Release Governance Gates

| Gate | Owner | Evidence Required |
| --- | --- | --- |
| Intake classification | Product Owner + Architect | Change category, risk and affected modules. |
| Technical design | Engineering Lead | API/schema/event/config impact. |
| Security review | Security Lead | Secrets, auth, encryption and data exposure review. |
| Data review | DB Lead | Migration and rollback scripts. |
| Test approval | QA Lead | Automated and manual evidence. |
| Release approval | Release Manager + CxO delegate | Signed manifest, SBOM, known issues and rollback plan. |

## 16.3 Prohibited Practices

Installing individual dependency versions manually on PACS nodes.

Replacing DLLs, EXEs, SQL scripts or config files outside signed installer or signed hotfix package.

Direct DB corrections without audited correction tool.

Running unapproved Kafka/Redis/MySQL versions.

Allowing PACS nodes to auto-update from internet package repositories.

Ignoring failed backup validation and proceeding with upgrade.

Using Redis or Kafka as the only durable record of financial transactions.

# 17. Development Team Specification

## 17.1 Application Requirements for Installer Compatibility

Every service must support command-line or environment-based configuration injection.

Every service must expose /health/live, /health/ready and /health/version endpoints or equivalent health command.

Every service must log to a configured file path and include correlation_id in logs.

Every service must fail fast when schema version is incompatible.

Every service must support graceful shutdown within a defined timeout.

Every service must be able to run under non-admin service account.

Every service must avoid hardcoded local paths, ports or secrets.

## 17.2 Health Endpoint Contract

GET /health/version

Response 200:

{

"service": "epacs-loans",

"service_version": "3.2.1",

"stack_version": "3.2.1",

"schema_version_required": 12,

"schema_version_detected": 12,

"manifest_id": "rel-2026-05-04-3.2.1",

"commit_hash": "abc123",

"status": "OK"

}

GET /health/ready

Response 200:

{

"mysql": "OK",

"redis": "OK",

"eventing": "OK",

"sync_checkpoint": "OK"

}

## 17.3 Logging Standard

{

"timestamp_utc": "2026-05-04T10:15:30Z",

"level": "INFO",

"service": "epacs-loans",

"correlation_id": "uuid",

"user_id": "masked-or-id",

"pacs_id": "AP-XYZ-0001",

"event": "LoanDisbursementSubmitted",

"message": "Loan disbursement submitted for approval",

"business_key": "LN12345"

}

## 17.4 API Versioning Rules

All public/internal APIs must be versioned using /api/v1 or header versioning as per platform standard.

Breaking changes require new API version and compatibility window.

The NLDR sync API contract version must be pinned in the release manifest.

API changes must include OpenAPI/Swagger definitions in release artifacts.

No service should call another service through hardcoded localhost URLs; use generated configuration.

## 17.5 Business Transaction + Outbox Pattern

BEGIN TRANSACTION

Validate command

Insert/update business records

Insert audit record

Insert sync_outbox record with idempotency_key and payload_hash

COMMIT

If COMMIT succeeds:

transaction is durable even if Kafka or network is down.

If COMMIT fails:

no business record and no event should exist.

# 18. DevOps and Release Engineering Specification

## 18.1 CI/CD Pipeline

stages:

- validate_source

- restore_dependencies

- build

- unit_tests

- integration_tests

- static_analysis

- security_scan

- publish_self_contained

- package_services

- package_dependencies

- generate_sbom

- generate_release_manifest

- sign_payloads

- build_installer

- sign_installer

- verify_installer_on_clean_vm

- verify_upgrade_on_previous_version_vm

- publish_release_candidate

- governance_approval

- production_release

## 18.2 Pipeline Acceptance Rules

| Rule | Description |
| --- | --- |
| No unsigned artifact | Pipeline fails if any executable/script/installer requiring signature is unsigned. |
| No unpinned dependency | Pipeline fails if dependency version is floating or not in manifest. |
| No missing SBOM | Pipeline must produce software bill of materials. |
| No failed clean install test | Release candidate must install on clean VM without internet. |
| No failed upgrade test | Release candidate must upgrade previous supported version with data. |
| No failed restore test | Backup produced by candidate must restore successfully on test VM. |

## 18.3 Example Git Branch and Release Flow

feature/* -> develop -> release/3.2.1 -> main

release/3.2.1 requirements:

- all PRs approved

- migration scripts frozen

- release manifest generated

- installer integration tests passed

- security approval complete

- release tag signed

## 18.4 Artifact Retention

| Artifact | Retention |
| --- | --- |
| Signed installer | Permanent for supported releases and audit period. |
| Release manifest and SBOM | Permanent. |
| Build logs | At least 1 year or policy. |
| Test evidence | At least 1 year or policy. |
| Signing logs | Permanent or policy. |

# 19. Infrastructure Specification

## 19.1 Minimum Hardware Profiles

| Profile | Use Case | CPU | RAM | Disk |
| --- | --- | --- | --- | --- |
| Small PACS | Low transaction volume, single local node. | 4 cores | 8 GB minimum, 16 GB preferred | 250 GB SSD with 100 GB free data volume. |
| Medium PACS | Moderate transactions, reports, sync backlog. | 6 to 8 cores | 16 GB minimum | 500 GB SSD. |
| Large PACS / DCCB local hub | High volume or multi-user branch use. | 8+ cores | 32 GB+ | 1 TB SSD/NVMe plus backup target. |

## 19.2 Windows Baseline

Approved Windows 10/11 Pro/Enterprise or Windows Server version as per program policy.

NTFS or ReFS volume for data mount point.

Local administrator required only during installation/repair; normal operations use least privilege services.

Windows Defender or approved endpoint protection configured with exclusions only for approved database/log paths where necessary.

Time synchronization configured. Sync and audit require reliable timestamps.

Power backup strongly recommended. Installer must tolerate power loss but operations should not rely on it.

## 19.3 Disk Layout

| Volume | Path | Purpose |
| --- | --- | --- |
| OS volume | C: | Windows and Program Files. |
| Data volume | D: or C:\ePACSData mount point | MySQL, Redis, Kafka, attachments, backups and logs. |
| External backup | USB/NAS/approved path | Offline backup export if NLDR/cloud unavailable. Must be encrypted. |

# 20. Security Team Execution Checklist

| Area | Checklist |
| --- | --- |
| Signing | Installer and all executable payloads signed; timestamped; certificate chain trusted. |
| Manifest | Release manifest signed; payload hashes verified before install. |
| Accounts | Dedicated service accounts; no services run as interactive user. |
| Ports | DB/cache/eventing bound to localhost only. |
| Secrets | No plaintext secrets in config, logs, support bundles or registry. |
| Encryption | BitLocker or approved volume encryption enabled for data volume. |
| Backup | Encrypted backup package; restore requires authorization. |
| Audit | Admin actions, backup, restore, upgrade, DB correction and config changes logged. |
| Device identity | PACS node identity registered with NLDR and certificate lifecycle tracked. |

# 21. Support and Operations Specification

## 21.1 Support Bundle Contents

Installed release manifest and local inventory.

Installer logs.

Windows service status.

Application health outputs.

MySQL error and slow logs recent window.

Redis and Kafka logs recent window.

Sync status and last errors.

Disk, CPU, RAM and OS summary.

Recent audit events for install/upgrade/backup/restore.

No raw secrets or private keys.

## 21.2 Operator UX Requirements

Use plain language: Install, Upgrade, Repair, Backup, Restore.

Show green/yellow/red status for prerequisites.

Never expose raw stack complexity to normal operator.

Use safe defaults and require typed confirmation for destructive actions.

Provide a single final result screen with status, version and support bundle path.

Provide QR/code/reference ID for support ticket correlation if central connectivity exists.

# 22. Acceptance Criteria

| ID | Acceptance Criteria |
| --- | --- |
| AC-001 | A clean offline Windows VM can install the full stack from the installer package without internet access. |
| AC-002 | Installer refuses to run if signature or payload checksum validation fails. |
| AC-003 | Fresh install creates durable data root and installs all services with correct ACLs. |
| AC-004 | Application starts and health endpoint reports expected versions and schema. |
| AC-005 | Upgrade from previous supported version creates verified backup before migration. |
| AC-006 | Upgrade failure triggers rollback or locked recovery state with support bundle. |
| AC-007 | Uninstall removes binaries and services but preserves data by default. |
| AC-008 | Restore from encrypted backup succeeds on a clean approved machine when recovery credentials are available. |
| AC-009 | PACS node can process approved local transactions while NLDR is unreachable. |
| AC-010 | Pending transactions sync to NLDR after connectivity returns, without duplicates. |
| AC-011 | Local DB/cache/eventing ports are not reachable from unauthorized network clients. |
| AC-012 | Support bundle contains required diagnostics and no plaintext secrets. |

# 23. Test Strategy

## 23.1 Test Matrix

| Test Area | Cases |
| --- | --- |
| Fresh install | Clean VM, low disk, unsupported OS, existing data root, corrupted media. |
| Upgrade | Patch, minor, major, schema migration failure, service health failure. |
| Backup/restore | Full backup, encrypted backup, corrupt backup, restore to same machine, restore to new machine. |
| Security | Unsigned installer, changed payload, wrong certificate, plaintext secret scan, port scan. |
| Offline sync | Offline 1 day, offline 30 days, duplicate ACK, conflict, NLDR unavailable, retry exhaustion. |
| Power failure | During payload copy, during DB migration, during backup, during service start. |
| Performance | Startup time, backup duration, restore duration, sync backlog drain rate. |

## 23.2 Power Failure Recovery Tests

| Failure Point | Expected Recovery |
| --- | --- |
| Before service install | Resume or restart install cleanly. |
| After binaries staged but before commit | Clean staged folder and reinstall. |
| During DB migration | Installer detects migration incomplete and enters recovery/rollback path. |
| During backup encryption | Discard incomplete backup and keep previous valid backup. |
| During service startup | On restart, Installer Agent validates state and resumes health checks. |

# 24. Implementation Roadmap

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 0 - Architecture finalization | 2 weeks | Approve installer model, component versions, data root, security profile and governance gates. |
| Phase 1 - Installer MVP | 4 to 6 weeks | Fresh install, manifest verification, service install, health checks and support bundle. |
| Phase 2 - Backup/restore and upgrade | 4 to 6 weeks | Backup, restore, schema migration, rollback and upgrade tests. |
| Phase 3 - Offline sync hardening | 4 to 8 weeks | Outbox/inbox, Sync Agent, retry, idempotency and dashboard. |
| Phase 4 - Security hardening | 3 to 4 weeks | Signing pipeline, encryption, certificates, ACLs, secret scanning and audit. |
| Phase 5 - Pilot rollout | 4 weeks | Pilot PACS install, upgrade rehearsal, restore drill and hypercare. |
| Phase 6 - Scale rollout | Wave-based | Controlled waves with feedback into installer and runbooks. |

# 25. Role-Wise Work Breakdown

| Role | Immediate Work Items |
| --- | --- |
| Development Lead | Implement health endpoints, outbox writes, config injection, graceful shutdown and version reporting. |
| Installer Engineer | Build bootstrapper, manifest verification, service orchestration, error handling and UI. |
| Database Lead | Define schema registry, migrations, backup/restore validation and DB hardening. |
| DevOps Lead | Create pipeline, signing flow, SBOM, clean VM tests and release artifact retention. |
| Security Lead | Define signing, key management, certificate, ACL, BitLocker and support bundle redaction policies. |
| Infrastructure Lead | Define Windows baseline, data volume standards, port rules and hardware profiles. |
| Sync/API Lead | Define NLDR API contract, event schemas, retry policy and reconciliation reports. |
| QA Lead | Build install/upgrade/restore/offline/security/power failure test suite. |
| Support Lead | Create operator guide, support bundle checklist, escalation matrix and field runbooks. |

# 26. Appendix A - Build-Ready Installer Pseudocode

function Main(mode):

load bootstrapper_config

verify_self_signature()

manifest = load_release_manifest()

verify_manifest_signature(manifest)

verify_payload_hashes(manifest.payload_hashes)

acquire_install_lock()

try:

precheck_result = run_prechecks(manifest)

if not precheck_result.ok:

fail(E_PRECHECK, precheck_result.message)

existing = detect_installation()

if mode == "install":

if existing.exists:

prompt_repair_or_upgrade()

fresh_install(manifest)

if mode == "upgrade":

validate_upgrade_path(existing.version, manifest.stack_version)

enforce_sync_safety_policy()

backup_id = create_preupgrade_backup()

verify_backup(backup_id)

stop_services()

stage_binaries(manifest)

run_schema_prechecks()

run_migrations()

start_services()

run_health_checks()

commit_upgrade(manifest)

if mode == "repair":

repair_binaries_and_services(manifest)

run_health_checks()

if mode == "backup":

create_manual_backup()

if mode == "restore":

validate_restore_package()

create_pre_restore_safety_backup()

restore_package()

run_reconciliation()

except Exception as ex:

capture_support_bundle(ex)

rollback_if_possible()

write_failure_inventory(ex)

raise

finally:

release_install_lock()

# 27. Appendix B - WiX Burn Bundle Skeleton

<Wix xmlns="http://wixtoolset.org/schemas/v4/wxs"

xmlns:bal="http://wixtoolset.org/schemas/v4/wxs/bal">

<Bundle Name="ePACS Offline Node"

Manufacturer="Intellect Informatics Pvt. Ltd."

Version="3.2.1.0"

UpgradeCode="PUT-GUID-HERE">

<BootstrapperApplication>

<bal:WixStandardBootstrapperApplication LicenseUrl="" Theme="hyperlinkLicense" />

</BootstrapperApplication>

<Chain>

<ExePackage Id="Precheck" SourceFile="scripts\precheck.exe" Vital="yes" />

<ExePackage Id="VCRedist" SourceFile="payloads\vc-redist-x64.exe" Vital="yes" />

<MsiPackage Id="ePACSCore" SourceFile="payloads\epacs-core.msi" Vital="yes" />

<ExePackage Id="ConfigureServices" SourceFile="scripts\configure-services.exe" Vital="yes" />

</Chain>

</Bundle>

</Wix>

# 28. Appendix C - Service Map

services:

mysql:

display_name: "ePACS MySQL"

service_name: "ePACSMySQL"

account: "ePACSDbSvc"

start_order: 10

stop_order: 90

health_check: "mysqladmin ping"

cache:

display_name: "ePACS Cache"

service_name: "ePACSCache"

account: "ePACSCacheSvc"

start_order: 20

stop_order: 80

eventing:

display_name: "ePACS Eventing"

service_name: "ePACSEventing"

account: "ePACSEventSvc"

start_order: 30

stop_order: 70

web:

display_name: "ePACS Web"

service_name: "ePACSWeb"

account: "ePACSAppSvc"

start_order: 60

stop_order: 40

sync:

display_name: "ePACS Sync Agent"

service_name: "ePACSSync"

account: "ePACSSyncSvc"

start_order: 70

stop_order: 30

# 29. Appendix D - CI/CD YAML Skeleton

pipeline:

name: epacs-offline-installer-release

variables:

STACK_VERSION: 3.2.1

stages:

validate:

- check_branch_policy

- validate_manifest_schema

- dependency_lock_check

build:

- dotnet_restore_locked

- dotnet_build_release

- dotnet_test

- dotnet_publish_self_contained_win_x64

security:

- sast_scan

- dependency_scan

- secret_scan

- sbom_generate

package:

- package_services

- package_mysql_payload

- package_cache_payload

- package_kafka_payload

- generate_checksums

- sign_payloads

- build_bootstrapper

- sign_bootstrapper

verify:

- clean_vm_fresh_install

- previous_version_upgrade

- backup_restore_test

- offline_sync_test

- tamper_negative_test

release:

- archive_artifacts

- governance_approval

- publish_signed_release

# 30. Appendix E - Cursor Prompt for Installer Development

Use the following prompt in Cursor or an equivalent coding assistant after placing this document, the approved release manifest schema and sample payloads in the repository.

You are building the ePACS Offline Node Installer for Windows. Create a production-grade installer project that implements the architecture in the attached BRD.

Primary goals:

1. Build a signed Windows bootstrapper structure for ePACS stack releases.

2. Support install, upgrade, repair, backup, restore and uninstall modes.

3. Verify release manifest signature and SHA-256 payload hashes before any installation action.

4. Create durable data root and configure MySQL, Redis-compatible cache, Kafka/eventing, app services and Sync Agent as Windows services.

5. Preserve data across reinstall and uninstall by default.

6. Implement backup-before-upgrade and rollback-aware upgrade flow.

7. Generate support bundles without plaintext secrets.

Repository structure to create:

/src/Installer.Core

/src/Installer.UI

/src/Installer.Agent

/src/Installer.Actions

/src/SupportBundle

/src/BackupRestore

/src/ManifestVerifier

/packaging/wix

/scripts

/tests/Installer.Tests

/tests/Integration.Tests

/samples/release-manifest.yaml

/samples/service-map.yaml

Implement:

- Manifest schema classes and validation.

- Signature and checksum verification interfaces.

- Data root detection and ACL application.

- Windows service install/start/stop orchestration.

- Backup and restore workflows with manifest generation.

- Upgrade state machine with checkpoints.

- Error code mapping and operator-friendly messages.

- Health check runner.

- Support bundle collector with secret redaction.

Do not:

- Hardcode passwords.

- Delete data during uninstall unless explicit purge mode is enabled with governance token.

- Allow unsigned payloads.

- Continue upgrade after backup or schema migration failure.

Produce:

- Buildable solution.

- Unit tests for manifest verification and state machine.

- Integration test harness using clean Windows VM assumptions.

- README for build and release engineers.

# 31. Appendix F - Human-Readable References

| Ref | Source |
| --- | --- |
| INT-1 | ePACS Architecture Review, uploaded project context, offline/on-premises constraints and modular .NET/Kafka/Redis architecture. |
| INT-2 | HLD_ProductArchitecture.pdf, uploaded project context, .NET 8, ASP.NET Core, Redis, API gateway, message broker and microservices overview. |
| INT-3 | PwC Assessment and Recommendation Draft Report, uploaded context, DevOps, database, security, DR and deployment observations. |
| INT-4 | NLPSV Rebuttal PwC Assessment FirstDraft, uploaded context, governance, change control and remediation positioning. |
| EXT-1 | Microsoft Learn - .NET application publishing overview: https://learn.microsoft.com/en-us/dotnet/core/deploying/index |
| EXT-2 | Microsoft Learn - Authenticode digital signatures: https://learn.microsoft.com/windows-hardware/drivers/install/authenticode |
| EXT-3 | Microsoft Learn - Time Stamping Authenticode Signatures: https://learn.microsoft.com/windows/win32/seccrypto/time-stamping-authenticode-signatures |
| EXT-4 | Microsoft Learn - Windows mount point folder path: https://learn.microsoft.com/windows-server/storage/disk-management/assign-a-mount-point-folder-path-to-a-drive |
| EXT-5 | MySQL Reference Manual - Windows option files and datadir: https://dev.mysql.com/doc/refman/8.4/en/windows-create-option-file.html |
| EXT-6 | MySQL Reference Manual - mysqldump usage: https://dev.mysql.com/doc/refman/8.4/en/using-mysqldump.html |
| EXT-7 | Redis Documentation - Persistence: https://redis.io/docs/latest/operate/oss_and_stack/management/persistence/ |
| EXT-8 | Apache Kafka Documentation - Broker configs: https://kafka.apache.org/documentation/ |
| EXT-9 | Microsoft Learn - BitLocker overview: https://learn.microsoft.com/windows/security/operating-system-security/data-protection/bitlocker/ |
| EXT-10 | Microsoft Learn - Transactional Outbox pattern: https://learn.microsoft.com/azure/architecture/best-practices/transactional-outbox-cosmos |
| EXT-11 | Microsoft Learn - Circuit Breaker pattern: https://learn.microsoft.com/azure/architecture/patterns/circuit-breaker |

# 32. Final CxO Decision Checklist

| Decision | Approve / Reject / Defer |
| --- | --- |
| Approve signed Windows bootstrapper as the only field deployment vehicle. |  |
| Approve native Windows service appliance as primary PACS deployment model. |  |
| Approve containers only as optional advanced/lab deployment, not default field dependency. |  |
| Approve durable data root and non-destructive uninstall policy. |  |
| Approve backup-before-upgrade as mandatory release gate. |  |
| Approve transactional outbox/inbox as local sync architecture. |  |
| Approve release manifest and no partial upgrades policy. |  |
| Approve governance rule: no manual DB edits or manual dependency upgrades. |  |
| Approve security baseline: signed packages, hashes, ACLs, BitLocker, encrypted backups. |  |

# 33. Conclusion

The single installer is not only possible; it is necessary if the ePACS platform is to operate reliably across offline PACS environments with low installation skill requirements and high audit expectations. The correct solution is not a loose wrapper around several installers. It is a governed, signed, manifest-driven Windows appliance installer with durable data mounts, backup-first upgrades, tamper-evident controls, and an outbox-based synchronization model. This document provides the baseline from which the development, DevOps, infrastructure, security, data and support teams can implement the installer and operational model with clarity.

End of document.